Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 01 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-2372 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Flow Creation | USN-1 | As an IT procurement team member, I can create a Flow Designer flow named “Standard Laptop Task”. | 2 | High |  |
| Sprint-1 | Flow Creation | USN-2 | As an IT procurement team member, I can configure the flow to use the Global application and run as the System user. | 1 | Medium |  |
| Sprint-1 | Flow Trigger | USN-3 | As an IT procurement team member, I can configure a Service Catalog trigger for the Standard Laptop request. | 2 | High |  |
| Sprint-1 | Catalog Task Automation | USN-4 | As an IT procurement team member, I can configure the flow to create a Catalog Task using the Requested Item record. | 3 | High |  |
| Sprint-1 | Catalog Task Automation | USN-5 | As an IT procurement team member, I can set the task short description, description, Approval as Approved, and Assignment group as Hardware. | 3 | High |  |
| Sprint-2 | Flow Assignment | USN-6 | As an IT procurement team member, I can assign the Standard Laptop Task flow to the Standard Laptop service catalog item. | 2 | High |  |
| Sprint-2 | Service Catalog | USN-7 | As a user, I can open Service Catalog → Hardware → Standard Laptop and place an order using Order Now. | 2 | High |  |
| Sprint-3 | Approval | USN-8 | As an approver, I can approve the Standard Laptop request before the configuration task is generated. | 2 | High |  |
| Sprint-3 | Task Verification | USN-9 | As an IT procurement team member, I can verify the generated Catalog Task and its updated status, short description, and Hardware assignment group. | 3 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | Not specified | Not specified | Not specified | Not specified | Not specified |
| Sprint-2 | 4 | Not specified | Not specified | Not specified | Not specified | Not specified |
| Sprint-3 | 7 | Not specified | Not specified | Not specified | Not specified | Not specified |

Velocity:

Velocity (planning estimate): Total planned story points across the three milestones are 22 points. With 3 planned sprints/milestones, the average planned velocity is 22 / 3 = 7.33 story points per sprint. Story-point values are planning estimates; the source project document does not specify actual story points or sprint duration.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

Reference: